## Slide 1: Big Data Analytics Change Management Process
Based on the LION Change Management Process to address the following:
  CCB Decision to Move Forward to Development
    New or Change Business Capabilities (MMPs/Features/User Stories) Identified
    Additions that increase Risks to Deliverables
  CCB Decision to Move Forward to Development
    Priority Changes for Business Capabilities (MMPs or Features)
    Changes that increase Risks to Deliverables
  CCB Decision to Move Forward to Development
    New or Changed Features or User Stories (Design Defects – Severity 1, 2, 3)
    Fixes that increase Risks to Deliverables
  CCB Awareness Only
    New or Changed Features or User Stories (Design Defects – Severity 1, 2, 3)
    Fixes that do NOT increase Risks to Deliverables

## Slide 2: Change Request Form
CR Form should be used when there is a CHANGE to the established base-line.
Changes with SIGNIFICANT IMPACT will be reviewed for CCB Decision
  SIGNIFICANT IMPACT is defined as:
    New or Missed Business Scenarios
    Priority Changes (from one release to another)
    Design Defects (Severity 1, 2, 3)
    Point Changes to Products or within Teams (+/-10% or greater)
    Changes will be categorized as Small, Medium, Large, or X-Large
All Changes will be tracked in CAAC
Weekly Points comparisons reflect changes AFTER those changes have already been made in CAAC

## Slide 3: Change Control Path 1

## Slide 4: Change Control Path 2

## Slide 5: Change Control Path 3

## Slide 6: CR Form – CCB Submission
CR Form should be used when there is a CHANGE to the established base-line
CR Evaluation Stage
  Impact Analysis
  Delivery
Request Priority
  Critical (CCB Decision Required)
  Normal (CCB Decision Required)
  Desired
  Informational
Business Impact
  Operations
  Revenue
Estimate T-Shirt Size
  See below