## Slide 1: Big Data Analytics PI (Program Increment Planning)
Define MMPs (Minimal Marketable Product)
  Minimal Marketable Product describes the product with smallest feature set that address the user needs and creates the right user experience
  Owner: Enterprise/Solution Architects and Delivery Lead working in collaboration with business stakeholders
Define Features required to meet MMPs, focus on features for upcoming PI
  Features are improvement or capability of value to the stakeholder that can be developed in a release time box (PI increment)
  Define a lifecycle/sequence for feature deliverables to meet MMPs
  Identify impacted scrum teams, especially Big Data dependent teams
  Engage impacted teams to review features, confirm team’s impact, and agreement to include features as candidates for next PI planning
  Upon confirmation of team’s impact, define high level user stories for impacted teams
  Owner: System Engineers working in collaboration with business stakeholders, and technical teams (Architects, Developers)

## Slide 2: PDT 2017 Release Calendar
Release Calendar are located HERE
Pre-PI Planning for PI11: March 20 - 22
PI11 Planning: April 12 - 14

## Slide 3: Timeline for BDA Use Cases in preparation for PI11
Complete by March 3
  Enterprise/Solution Architects: Define MMPs and Features for ALL Use Cases in BDA
  System Engineers: Define lifecycle/sequence for feature deliverables
March 6 – 17
  Delivery Leads: Engage impacted teams to review features
March 24
  Confirmation of BDA features will be candidates for PI11 planning
March 27 – April 7
  Define detailed User Stories for candidate Features in PI11
  Provide relative estimates (story points) for user stories
  Owner: Big Data Dev Team